## Slide 1: Control Communications
MEC-11
Outline
Domain of Controlling Communications
Information and Documents need to be Communicated
Processes in the Communications KA
Control Communication Process and its ITTO
Controlling Meetings
Common Communication Mistakes
Some basic questions
Readings
PMBoK-5, pages 303-308.
Rita, pages 88 & 393-395.
Class Notes.

## Slide 2: What is Controlling Communication?
Control Communications is the process of monitoring & controlling communications throughout the entire project life cycle, to ensure that:
  the information needs of the project stakeholders are met
  there is an optimal information flow among all communication participants, at any moment in time
The Process further ensures that the information is communicated:
  in the right FORMAT
  at for right TIME
  to the right AUDIENCE
  with the right IMPACT
  to the extent it is NEEDED (the principle of Need-to-Know)
Notes: Agile, Waterfall

## Slide 3: Information & Documents needed to be Communicated
Project Charter
PMP & PDs
Impacts to & from other Projects
WBS
When Resources will be needed
Meeting Schedule
Work Assignments
Status
Uncertainties
Problems
Successes
Changes in Project Scope & Product Scope
Schedule of Planned Reviews of PMP and when updates likely to be issued
Updates to the PMP & PDs
Results of Change Requests
Upcoming work
Delays
New Risks found
Next milestone
Next milestone completion party
Performance Reports
Lessons learned
Issue Log
Types of emails to be sent to each stakeholder
Contact information for all stakeholders
Method of updating the Comm Management Plan
Notes: Agile, Waterfall

## Slide 4: Processes in the Communications Knowledge Area
Plan Comm Management
- Communication Management Plan
Manage Communi-cations
- Project Communications
Process
Key Outputs
Control Communi-cations
- WPI
- Change Request
Notes: Agile, Waterfall

## Slide 5: Control Communications Inputs & Outputs
Control Commun-ications
PMP
PDs (w/a)
WPD*
OPA
Any Specific Input
PMP Updates
PD Updates
WPI**
OPA Updates
Any Specific Output
+
Change Request
Communications Mgt Plan
Issue Log (from Manage Stakeholder Engagement)
*: from the Direct & Manage Project Work process
**: to the Monitor & Control process
Forecasts
Issue Log
Performance Reports
Update anything previously communicated
X
Changes to Comm Plan
Project Communications (from Manage Communications)
Notes: Agile, Waterfall

## Slide 6: Control Communications Inputs … 1/2
Input | Details | 
Project Comm Management Plan | How the Project Communications will be monitored and controlled, with particular reference to: Stakeholder communication requirements; Reason for the distribution of the information; Timeframe & frequency for the distribution of required info; Individual or group responsible for communication of the information; and Individual or group receiving the information. | 
Project Communications | Activities that are required for information to be created, distributed, received, acknowledged, and understood i.e. what, where, how and when of communication Project Communications come from multiple sources and may vary significantly in their format, level of detail, degree of formality and confidentiality. Examples: | 
 | - Performance Reports - Deliverables Status | - Schedule Progress - Cost incurred
 | Project communications influenced by a message’s: - urgency - impact - method of delivery - level of confidentiality | 
Notes: Agile, Waterfall

## Slide 7: Control Communications Inputs … 2/2
Input | Details
WPD | Data to be communicated: Activities that have Started Activities’ Progress Deliverables Status & Finished Deliverables Costs Incurred
Issue Log | Issue Log also used to facilitate communication and ensure a common understanding of issues. A written log documents and helps to monitor who is responsible for resolving specific issues by a target date. Issue resolution addresses obstacles that can block the team from achieving its goals. This information is important to the Control Communications process as it provides both a repository for what has already happened in the project and a platform for subsequent communications to be delivered.
OPAs | Report templates; Policies, standards, and procedures that define communications; Specific communication technologies available; Allowed communication media; Record retention policies; and Security requirements
Notes: Agile, Waterfall

## Slide 8: How these Inputs help Control Communications?
Input | Details
PMP (CMP & Other Plans) | Help compare actual communication on the project against planned communications Provide details on what needs to be distributed, why, how, when, and to whom Roles and responsibilities for communication distribution Performance Measurement Baseline, Assumptions, Constraints, and Risks that need to be measured and controlled against
Project Communications | How do the various Reports and other communications hold up against what was planned? Are the intended results being achieved?
Issue Log | Helps communicate issues on the project – areas of confusion, disagreements, conflicts, and concerns that requires attention and resolution Helps assess the causes of the issues, their impacts on the project, and corrective actions to address them Helps the Project Manager handle issues proactively rather than reactively May help prevent problems and change requests
Notes: Agile, Waterfall

## Slide 9: How these Inputs help Control Communications?
Input | Details
WPD | Help measure the efficiency and effectiveness of the communications against plan metrics Enable RCA to evaluate if poor communications could be the root cause of a problem Help evaluate a Variance to determine if a Change is necessary
OPA | To ensure that communications are meeting organisational expectations, reference required to: Procedures Reporting Formats Standards Tools Security Policies
Notes: Agile, Waterfall

## Slide 10: Control Communications Outputs … 1/2
Input | Details
WPI | Status and progress information on the project at the level of detail required by the various stakeholders. This information is then communicated to the appropriate stakeholders. Examples: Variances, Implementation Status of Change Requests, Forecasts etc
Change Requests | Need for adjustment, action, and intervention: If the various Reports and other communications are not hold up against what was planned, or the intended results bare not being achieved; Adjustments to the Communication Management Plan; Adjustments to the project management plan and documents; New or revised cost estimates, activity sequences, schedule dates, resource requirements, and analysis of risk response alternatives; Recommendations of corrective actions that may bring the expected future performance of the project back in line with the project management plan; and Recommendations of preventive actions that may reduce the probability of incurring future negative project performance
Notes: Agile, Waterfall

## Slide 11: Control Communications Outputs … 2/2
Input | Details
Project Management Plan Updates | Updates to the Communications Management Plan as well as other components of the Project Management Plan (e.g. Stakeholders and HR Management plans).
Project Documents Updates | Project documents may be updated as a result of the Control Communications process. These updates may include: Forecasts, Performance reports, and Issue log
OPA Updates | Report Formats and Lessons learned documentation (This documentation may become part of the historical database for both this project and the performing organisation and may include the causes of issues, reasons behind the corrective action chosen, and other types of lessons learned during the project)
Notes: Agile, Waterfall

## Slide 12: Control Communications Tools & Techniques … 1/3
Input | Details
Information Management System | An IMS provides a set of standard tools for the project manager to capture, store, and distribute information to stakeholders about the project’s costs, schedule progress, and performance. Some software packages allow the project manager to consolidate reports from several systems and facilitate report distribution to the project stakeholders. Examples of distribution formats may include table reporting, spreadsheet analysis, and presentations. Graphic capabilities can be used to create visual representations of project performance information.
Notes: Agile, Waterfall

## Slide 13: Control Communications Tools & Techniques … 2/3
Input | Details
Expert Judgement | Expert judgment is often relied upon by the project team to assess the impact of the project communications, need for action or intervention, actions that should be taken, responsibility for taking such actions, and the timeframe for taking action. Expert judgment may need to be applied to technical and/or management details and may be provided by any group or individual with specialized knowledge or training, such as: Other units within the organization, Consultants, Stakeholders, including customers or sponsors, Professional and technical associations, Industry groups, Subject matter experts, and Project Management Office (PMO). The project manager, in collaboration with the project team, then determines the actions required to ensure that the right message is communicated to the right audience at the right time
Notes: Agile, Waterfall

## Slide 14: Control Communications Tools & Techniques … 3/3
Input | Details
Meetings | The Control Communications process requires discussion and dialogue with the project team to determine the most appropriate way to update and communicate project performance, and to respond to requests from stakeholders for information. These discussions and dialogues are commonly facilitated through meetings, which may be conducted face to face or online and in different locations, such as the project site or the client’s site. Project meetings also include discussions and dialog with suppliers, vendors, and other project stakeholders.
Notes: Agile, Waterfall

## Slide 15: Meeting Rules
Set a time limit, and keep to it
Schedule recurring meetings in advance
Meet with the team regularly, but not too often
Have a purpose of each meeting
Create an agenda with the team input
Distribute the agenda beforehand
Stick to the agenda
Let people know their responsibilities in advance
Bring the right people together
Chair and lead the meeting with a set of rules
Assign deliverables and time limits for all work assignments that result from meetings
Document and publish meeting minutes
Notes: Agile, Waterfall

## Slide 16: Common Communication Mistakes
Not Editing Work; the auto correction mess
Delivering Bad News in written message or by Email
Avoiding Difficult Conversations, or not preparing for anticipated Difficult Conversation
Not Being Assertive (stating what you need, while considering the wants and needs of others) – saying “No” difficulty
Reacting, Not Responding
Not Preparing Thoroughly
Using a "One-Size-Fits-All" Approach to Communication
Not Keeping an Open Mind When Meeting New People
Miscommunication: assuming that Your Message has been Understood, or you have understood Other’s Message
Accidentally Violating Others' Privacy
Too little communication → anxiety
Too much communication → annoyance
Notes: Agile, Waterfall

## Slide 17: Some Basic Questions
Can the Project Manager control all communications?
No. That would be impossible
Should the Project Manager try to control communications?
Yes, otherwise changes, miscommunications, unclear directions, and scope creep can occur
What percentage of the Project Manager’s time is spent communicating
About 90%
Notes: Agile, Waterfall