## Slide 1: Control Stakeholders
MEC-12
Outline
Who are the Stakeholders? What are stakes and roles?
Stakeholder Influence-Power Grid
Defining Stakeholder Engagement
Manifestations of Poor Stakeholder Engagement
Processes in the Stakeholder Engagement KA
Control Stakeholder Engagement process and its ITTO
Readings
PMBoK-5, pages 30-33, 409-415.
Rita-8, pages 89 & 538-540.
Lecture Notes.

## Slide 2: Who and What of a Stakeholder? … 1/2
A Stakeholder is an individual, Group, or Organization who may affect, be affected by, or perceive itself to be affected by a decision, activity, or outcome of a project
A Stakeholders may be actively involved in the project or have interests that may be positively or negatively affected by the performance or completion of the project
Different stakeholders may have competing expectations that might create conflicts within the project
Stakeholders may also exert influence over the project, its deliverables, and the project team in order to achieve a set of outcomes that satisfy strategic business objectives or other needs
Stakeholders include all members of the project team as well as all interested entities that are internal or external to the organization
Notes: Agile, Waterfall

## Slide 3: Who and What of a Stakeholder? … 2/2
The project team identifies internal and external, positive and negative, and performing and advising stakeholders in order to determine the project requirements and the expectations of all parties involved
The project manager should manage the influences of these various stakeholders in relation to the project requirements to ensure a successful outcome
Notes: Agile, Waterfall

## Slide 4: Examples of Stakeholders
Sponsor Ext/Int
Project Team Int
Customers and Users Ext/Int
Sellers Ext
Business Partners Ext
Organisational Groups Int
Functional Managers Int
Others, eg:
  Procurement entities Ext
  Financial Institutions Ext
  Government Regulators Ext
  Subject Matter Experts Ext/Int
  Consultants Ext
Notes: Agile, Waterfall

## Slide 5: Stakeholder Influence/Power & Interest Grid
Interest of Stakeholder
Influence/Power Stakeholder
Keep Satisfied
Manage Closely
Monitor
Keep Informed
Notes: Agile, Waterfall

## Slide 6: What is Controlling Stakeholder Engagement?
The process of monitoring overall project stakeholder relationships and adjusting strategies and plans for engaging stakeholders
Reassessment of the Stakeholder Register, adding Stakeholders as appropriate, and noting when a particular stakeholder's involvement is no longer necessary
Comparison of Actual Work against the Proj Management Plan, establishing Variances, initiating/processing Change Requests, keeping the Stakeholders on board all along
Taking stock of the Issue Log
Good communication
Notes: Agile, Waterfall

## Slide 7: Manifestations of Poor Stakeholder Engagement
Variances
Change Requests
Swelling Issue Log
Stakeholder incommunicado or indifferent
Stakeholder not providing required information, leading to delays
Notes: Agile, Waterfall

## Slide 8: Processes in the Stakeholder Management KA
Identify Stakeholders
- Stakeholder Register
Plan Stakeholder Engagement
- Stakeholder Engagement Plan
Process
Key Outputs
Manage Stakeholder Engagement
- Issue Log
- Change Requests
Control Stakeholder Engagement
- WPI
- Change Request
Notes: Agile, Waterfall

## Slide 9: Control Stakeholder Engagement Inputs & Outputs
Control Stakeholder Engagement
PMP
PDs (w/a)
WPD*
OPA
Any Specific Input
PMP Updates
PD Updates
WPI**
OPA Updates
Any Specific Output
+
Change Request
Stakeholder Mgt Plan
Stakeholder Register
Issue Log
Change log
Project Schedule
*: from the Direct & Manage Project Work process
**: to the Monitor & Control process
Stakeholder Register
Issue Log
X
Project Communications (from Manage Communications)
Notes: Agile, Waterfall

## Slide 10: Control Stakeholder Inputs … 1/2
Input | Details
Project Stakeholder Management Plan | Desired and current engagement levels of key stakeholders; Scope and impact of change to stakeholders; Identified interrelationships and potential overlap between stakeholders; Stakeholder communication requirements for the current project phase; Information to be distributed to stakeholders, including language, format, content, and level of detail; Reason for the distribution of that information and the expected impact to stakeholder engagement; Time frame and frequency for the distribution of required information to stakeholders; and Method for updating and refining the stakeholder management plan as the project progresses and develops.
Issue Log (from Manage S/Holder Engagement) | To update the Log as new issues are identified and current issues are resolved.
Notes: Agile, Waterfall

## Slide 11: Control Stakeholder Inputs … 2/2
Input | Details
Project Documents | Multiple project documents originating from initiation, planning, execution, or control processes may be used as supporting inputs for controlling stakeholder engagement. These include, but are not limited to: Project Schedule, Stakeholder Register, Issue Log, Change Log, and Project Communications
WPD | the primary observations and measurements identified during activities being performed to carry out the project work. Various measurements on project activities and deliverables are collected during various controlling processes. Data are often viewed as the lowest level of abstraction from which information is derived by other processes. Examples of work performance data include reported percentage of work completed, technical performance measures, start and finish dates of schedule activities, number of change requests, number of defects, actual costs, actual durations etc.
Notes: Agile, Waterfall

## Slide 12: Control Stakeholder Outputs … 1/5
Input | Details
WPI | The work performance information is the performance data collected from various controlling processes, analyzed in context, and integrated based on relationships across areas. Thus work performance data have been transformed into work performance information. Data per se are not used in the decision-making process, because the meaning may be misinterpreted. Information, however, is correlated and contextualized and provides a sound foundation for project decisions. Work performance information is circulated through communication processes. Examples of performance information are status of deliverables, implementation status for change requests, and forecasted estimates to complete.
Notes: Agile, Waterfall

## Slide 13: Control Stakeholder Outputs … 2/5
Input | Details
Change Requests | Analysis of project performance and interactions with stakeholders often generates change requests. These change requests are processed through the Perform Integrated Change Control process as follows: Recommended corrective actions include changes that bring the expected future performance of the project in line with the project management plan; and Recommended preventive actions can reduce the probability of incurring future negative project performance.
Notes: Agile, Waterfall

## Slide 14: Control Stakeholder Outputs … 3/5
Input | Details
Project Manage-ment Plan Updates | As stakeholders engage with the project the overall effectiveness of the stakeholder management strategy can be evaluated. As needed changes in approach or strategy are identified, affected sections of the project management plan may need to be updated to reflect these changes. Elements of the project management plan that may be updated include, but are not limited to the: Change management plan, Communications management plan, Cost management plan, Human resource management plan, Procurement management plan, Quality management plan, Requirements management plan, Risk management plan, Schedule management plan, Scope management plan, and Stakeholder management plan.
Notes: Agile, Waterfall

## Slide 15: Control Stakeholder Outputs … 4/5
Input | Details
Proj Mgt Plan Update | Includes updates to: Stakeholder Management Plan. This plan is updated to reflect any Approved Change Requests that affect Stakeholder management, including impacts to costs or schedules. Schedule Baseline. If there are slippages that impact overall project performance, the Schedule Baseline may need to be updated to reflect the current expectations. Cost Baseline. If there are changes that impact overall project costs, the Cost Baseline may need to be updated to reflect the current expectations.
Project Documents Updates | Project documents that may be updated include, but are not limited to: Stakeholder Register. This is updated as information on stakeholders change, when new stakeholders are identified, or if registered stakeholders are no longer involved in or impacted by the project, or other updates for specific stakeholders are required. Issue Log. This is updated as new issues are identified and current issues are resolved.
Notes: Agile, Waterfall

## Slide 16: Control Stakeholder Outputs … 5/5
Input | Details
OPA Updates | OPA updated with : Stakeholder notifications. Information may be provided to stakeholders about resolved issues, approved changes, and general project status. Project reports. Formal and informal project reports describe project status and include lessons learned, issue logs, project closure reports, and outputs from other Knowledge Areas. Project presentations. Information formally or informally provided by the project team to any or all project stakeholders. Project records. Project records include correspondence, memos, meeting minutes, and other documents describing the project. Feedback from stakeholders. Information received from stakeholders concerning project operations can be distributed and used to modify or improve future performance of the project. Lessons learned documentation. Documentation includes the root cause analysis of issues faced, reasoning behind the corrective action chosen, and other types of lessons learned about stakeholder management. Lessons learned are documented and distributed so that they become part of the historical database for both the project and the performing organization..
Notes: Agile, Waterfall

## Slide 17: Control Stakeholder Tools & Techniques … 1/2
Input | Details
Information Management System | An information management system provides a standard tool for the project manager to capture, store, and distribute information to stakeholders about the project cost, schedule progress, and performance. It also allows the project manager to consolidate reports from several systems and facilitate report distribution to the project stakeholders. Examples of distribution formats may include table reporting, spreadsheet analysis, and presentations. Graphical capabilities can be used to create visual representations of project performance information.
Meetings | Status review meetings are used to exchange and analyze information about stakeholder engagement
Notes: Agile, Waterfall

## Slide 18: Control Stakeholder Tools & Techniques … 2/2
Input | Details
Expert Judgement | To ensure comprehensive identification and listing of new stakeholders, reassessment of current stakeholders can be performed. Input should be sought from groups or individuals with specialized training or subject matter expertise, such as: Senior management; Other units or individuals within the organization; Identified key stakeholders; Project managers who have worked on projects in the same area (directly or through lessons learned); Subject matter experts in the business or project area; Industry groups and consultants; and Professional and technical associations, regulatory bodies, and nongovernmental organizations. Expert judgment can be obtained through individual consultations (such as one-on-one meetings or interviews) or through a panel format (such as focus groups or surveys).
Notes: Agile, Waterfall