## Slide 1: Root Cause Analysis
MEC-8
Outline
General Principles
Grouping Techniques
The 5 Whys
Cause-and-effect Diagrams/Fishbone diagrams/Ishikawa diagrams
Failure Mode & Effect Analysis
Fault Tree Analysis
Pareto Analysis
Readings
PMBoK, pages 91-92 & 236-237.
Rita, pages 302-304.
Lecture Notes.

## Slide 2: Route Cause Analysis (RCA) & Causal Analysis
A specific technique used to identify a problem, discover the underlying causes that lead to it, and develop corrective or preventive action
The root cause, once removed from the problem fault sequence, prevents the final undesirable event from recurring
Correction/Defect Repair + RCA = Corrective or Preventive Action
Notes: Agile, Waterfall

## Slide 3: General Principles of RCA – 1/2
Primary Aim of RCA: to identify the factors that resulted in the nature, the magnitude, the location, and the timing of the harmful outcomes (consequences) of one or more past events in order to identify what behaviours, actions, inactions, or conditions need to be changed to prevent recurrence of similar harmful outcomes and to identify the lessons to be learned to promote the achievement of better consequences
RCA must be systematic, with conclusions and identified root causes, backed up by documented evidence – the 5 step approach
Usually requires a team effort
There may be more than one root cause for a problem
RCA must present solutions; if alternative solutions are equally effective, the simplest or lowest cost solution is preferred
Notes: Agile, Waterfall

## Slide 4: General Principles of RCA – 2/2
Root causes identified depend on the way in which the problem or event is defined through effective problem statements
RCA should establish a sequence of events or timeline to understand the relationships between contributory (causal) factors, root cause(s) and the defined problem to prevent in the future
RCA help transform a reactive culture into a forward-looking culture that solves problems before they occur or escalate; RCA reduces the frequency of problems occurring over time within the environment where the root cause analysis process is used.
RCA is a threat to many cultures and environments and, therefore, meets with resistance, often resulting in a penalty for problem identifier
Notes: Agile, Waterfall

## Slide 5: The 5 Step Approach to RCA
1. Define the Problem
↓
2. Collect and Analyse Data
↓
3. Identify and Analyse the Possible Causal Factors
↓
4. Identify the Root Causes
↓
5. Recommend and Implement Solutions
Notes: Agile, Waterfall

## Slide 6: RCA Methods
The 5 Whys
Cause-and-effect Diagrams/Fishbone diagrams/Ishikawa diagrams
FMEA
FTA
Pareto etc
Notes: Agile, Waterfall

## Slide 7: Grouping Methods
Grouping methods are techniques for classifying observations or defects into meaningful categories
Example Defects on a deliverable, say a generator. Grouping by:
By Basic Engineering: Mechanical, Electrical, Chemical (battery) etc
By Deliverable area: Engine, Generator, Controls, Battery etc
By Load Conditions: Over, Heavy, Medium, Low, Under
Pre-Grouping Data (identifying main categories first and then collecting data into each), or Post-Grouping Data (collecting data first and then combining data of different nature into different categories); particularly applicable to the Fishbone technique
Notes: Agile, Waterfall

## Slide 8: What is the 5 Whys technique?
An iterative question-asking technique used to explore the cause-and-effect relationships underlying a particular problem; answer to the previous question is converted into the next question, ultimately getting to the root cause answer
Notes: Agile, Waterfall

## Slide 9: the 5 Whys Example
Problem: Excavator, an important source on the project, not starting
1st Why Why is the excavator not starting?
Flat battery
2nd Why Why Flat battery?
Alternator not working
3rd Why Why Alternator not working?
Drive belt from the engine broken
4th Why Why Drive belt broken?
Poor maintenance
5th Why Why Poor Maintenance?
Poor/Lack of Training
Poor Monitoring
Part Not Available
5th Why Why Part Not Available?
Obsolescence
Notes: Agile, Waterfall

## Slide 10: Cause & Effect Diagram
Project: Improving the Quality of the University's MBA3.5 (3.5 yrs) Programme
Objective: Root cause the reason for low quality of MBA(3.5 yrs) graduates
Low Quality Product in MBA (3.5 yrs)
Educational Background
Personality
Extent of Business Education
Other Reasons
Weak FA/FSc
Weak BA/BSc/BCom
BA/BSc/BCom from Low-Key Institutes
BA/BSc in Low-Key subjects
Weak Inter-Personal Skills
Weak English
3.5 yrs vis-à-vis 5.5/6.5 others
Roadmap unextendable
Late Start
Relatively Early Finish
Time & Cost Fixed
Years since FA/FSc/A-Lvl |  |  |  |  |  |  |  | 
1 | 2 | 3 | 4 | 5 | 6 |  | 7 | 
Masters |  |  |  | MBA 2.5 |  |  |  | 
BBA4 |  |  |  | MBA 1.5 |  |  |  | 
BA/BSc/BCom |  | MBA 3.5 |  |  |  |  |  | 
Notes: Agile, Waterfall

## Slide 11: Cause & Effect Diagram leading to Pareto Analysis
 | Causes | Count
1 | Weak FA/FSc | 90
2 | Weak BA/BSc/BCom | 18
3 | BA/BSc/BCom from low-key institutes | 7
4 | BA/BSc/BCom in low-key subjects | 15
5 | Weak Inter-Personal Skills | 97
6 | Weak English | 95
7 | MBA3.5 roadmap unextendable | 12
8 | 3.5 yrs vis-à-vis 5.5/6.5 others | 88
9 | Late start | 12
10 | Relatively early finish | 15
11 | Time & Cost fixed | 10
Total Count |  | 459
 | Count | Cumulative Count | Cumulative %age
5 | 97 | 97 | 21.1%
6 | 95 | 192 | 41.8%
1 | 90 | 282 | 61.4%
8 | 88 | 370 | 80.6%
2 | 18 | 388 | 84.5%
4 | 15 | 403 | 87.8%
10 | 15 | 418 | 91.1%
7 | 12 | 430 | 93.7%
9 | 12 | 442 | 96.3%
11 | 10 | 452 | 98.5%
3 | 7 | 459 | 100.0%
The possible root causes ascertained from the Cause & Effect diagram could next be short-listed through further RCA. Say a sample of 100 MBA(3.5yrs) students was surveyed which returned the following data which could then be subjected to Pareto analysis to identify those root-causes which would be responsible for 80% of the problem.
Raw Survey Data
Pareto Tabulation
Notes: Agile, Waterfall

## Slide 12: RCA – Cause & Effect Diagram leading to Pareto Analysis
Chart: 
| Weak Inter-Personal Skills | Weak English | Weak FA/FSc | 3.5 yrs vis-à-vis 5.5/6.5 others | Weak BA/BSc/BCom | BA/BSc/BCom in low-key subjects | Relatively early finish | MBA3.5 roadmap unextendable | Late start | Time & Cost fixed | BA/BSc/BcCm from low-key institutes
 | 97 | 95 | 90 | 88 | 18 | 15 | 15 | 12 | 12 | 10 | 7
 | 0.21133 | 0.4183 | 0.61438 | 0.8061 | 0.84532 | 0.878 | 0.91068 | 0.93682 | 0.96296 | 0.98475 | 1
Pareto Analysis is a technique based on the principle that, for many events, roughly 80% of the effects come from 20% of the causes
Notes: Agile, Waterfall

## Slide 13: Solution to the Problem
Project: Improving the Quality of a University's MBA3.5 (3.5 yrs) Programme
Objective: Root cause the reason for low quality of MBA(3.5 yrs) graduates
Priority | Root Cause | Solution
1 | Weak Inter-Personal Skills | Zero Semester, Gratis, Non-Credit: Personality Building Functional English Introduction to Business Studies
2 | Weak English | 
4 | 3.5 yrs vis-à-vis 5.5/6.5 of others | 
3 | Weak FA/FSc | Raise for induction criterion to 60% from the existing 50%
Notes: Agile, Waterfall

## Slide 14: Failure Mode & Effect Analysis (FMEA)
Each potential failure Mode in every component of a product is analyzed to determine its effect on the reliability of that component and, by itself or in combination with other possible failure modes, on the reliability and function of the deliverable, product or system
Primarily a Design/Planning Tool; also used for Monitoring & Control where it provides a basis for identifying Root Failure Causes and developing effective Corrective Actions
In a nutshell, FMEA is a technique in which potential failures are identified and root caused at the design stage and given a Risk Priority Number (RPN) based on impact, probability and difficulty in detection
Notes: Agile, Waterfall

## Slide 15: FMEA - Application
Monitoring & Control: Track changes to process-incorporated to avoid potential failures
Notes: Agile, Waterfall

## Slide 16: FMEA
Project: New Fuel-Efficient, Composite Material Commercial Plane (Boeing 787 Dreamliner)
Deliverable: Lithium Ion Batteries
Product/Deliverable: Lithium Ion Battery System: Electrical Sub-System: Back-Up Power Part No: xxxx-xxxx-xxxx |  |  | FMEA Team: ABC (Chief Designer) DEF (Head of Elect Dept) GHI (Battery Specialist) IJK (Configuration Manager) |  |  |  | Page No: 7 of 104 FMEA No. 1234 Date: 7 Nov 2010 |  | 
Function | Potential Failure Mode | Potential Effect(s) of Failure | Severity (S) | Potential Causes of Failure | Probability of Occurrence (O) | Current Controls/ Tests | Probability of No Detection (D) | Recommended Actions | RPN = S x O x D
Provide back-up power to aircraft instrumentation | Overheating/Meltdown | Toxic Fumes in cabin Explosion in battery compt Fire | 10 | Short-circuiting in Fuel Cells | 2 | (Test No) | 10 | Redesign | 200
 |  |  |  | Recharging Malfunction | 3 | (Test No) | 10 | Check Elect Charging Sys | 300
 |  |  |  | Unbalanced Chemical Reaction | 2 | (Test No) | 10 | Redesign | 200
 |  |  |  | Battery Compt AC failure | 3 | (Test No) | 1 | Check AC system | 30
Notes: Agile, Waterfall

## Slide 17: FMEA
Project: New Fuel-Efficient, Composite Material Commercial Plane (Boeing 787 Dreamliner)
Deliverable: Lithium Ion Batteries
Problem: Over-heating & melt-down
 Battery Compartment
Notes: Agile, Waterfall

## Slide 18: Fault Tree Analysis (FTA)
A top-down, Deductive failure analysis in which an undesired state of a system is analysed using Boolean logic to combine a series of lower-level events
Helps monitor and control Project Processes and Deliverables Scope
Functions as a diagnostic tool to identify and correct causes of Process failing or a Deliverable not meeting the Scope either in specifications or performance parameters
In essence, very similar to the Cause & Effect method
Notes: Agile, Waterfall

## Slide 19: FTA Example 1
Audit Failure
OR
Not SMART
Incorrect
Unident-ified
OR
Failure of Audit Process Elements
Type 1 Error
Type 2 Error
OR
Failure of other Resour-ces
Auditor Failure
OR
Ambi-guos
Obsolete
System Compli-ance/Suit-ability Error does not exist
Error is Detected
AND
System Compli-ance/Suit-ability Error exists
Error is Undet-ected
AND
OR
Auditor Incomp-etent
Auditor Unqual-ified
OR
Audit Objectives Failure
Audit Process Failure
Audit Resource Failure
Root Causes in Shaded Circles
1
2
3
4
5
6
7
8
9
10
11
12
Notes: Agile, Waterfall

## Slide 20: Same Problem with Cause & Effect Method
Audit Failure
Audit Objective Failure
Audit Process Failure
Audit Resource Failure
Incorrect
Not SMART
Unidentified
Ambiguous
Obsolete
Error but Not Detected
Type-2 Error
No Error but Error Detected
Type-1 Error
Failure of Audit Process Elements
Auditor Failure
Failure of Other Resources
Auditor Unqualified
Auditor Incompetent
Notes: Agile, Waterfall

## Slide 21: FTA Example 2 … 1/2
Project: New Commercial Plane
Deliverable: Evacuation Chute
Problem: Failure of Auto-Deployment
Notes: Agile, Waterfall

## Slide 22: FTA Example 2 … 2/2
Project: New Commercial Plane
Deliverable: Evacuation Chute
Problem: Failure of Auto-Deployment
Auto- Deployment Failure
Mech Failure
Power Failure
Missing Part
Gen Fault
Faulty Wiring
Faulty Signal
Signal Failure
Part Failure
Lub Failure
Missing Signal
Tx Fault
Faulty Wiring
Rx Fault
Servo Failure
Part Failure
1
2
3
4
5
6
7
8
9
OR
OR
OR
OR
OR
OR
OR
Root Causes in Circles
Notes: Agile, Waterfall